Who	Alpha Task
Rachel	Final Map art
Daniel?	Basic Troop Sprite
Rachel	Icon Layout
Andrew	Mouse input / toggle control
Andrew	Troop movement (respect speed), Troop spawning
Archit	Basic A.I. (Randomize directions, avoid loops)
Rachel	Window Setup (Dimensions, scrolling)
Daniel	Terrain Initialization
Andrew	Battle Code (every second, include terrain effects)
Archit	Win/Loss Condition (should Andrew do this in Battle Code loop? We don't need to check win/loss more often than battles occur, so it can be every second instead of every frame)
Rachel	Display Bar (art layout, pull statistics from appropriate objects)
Rachel	Menu Screen
Daniel	Map Initialization (does this include faction/territory ownership initialization?)

Who	Post Alpha Task
	SFX
	Animations
	Icon Art
	Resources
	Manpower (spawn count) variance
	Faction differences
	Player faction selection

Wishlist:
Spectator Mode

Data Structures:

World
Display Bar
Map	2d array of HexTiles
representation of map (all hex tiles locations) in 2d array
Factions
Daniel's init function

Display Bar
needs details filled in

HexTile subtypes	superclass of MapFeature/Territory
MapFeature
Territory

Faction
id	int 1-8, player is 1
AItype	int 0-whatever... player is 0 , basic, intermediate, etc.
manpower	int, number of men spawned per turn, updated by battle code
troopCount	int, number of troops owned, updated by battle/spawn code
troopList	arrayList of Troops in motion, doesn't include BorderTroops
territoryList	arrayList of pointers, updated by battle code
conflictedTerritoryList	arrayList of territories in conflict for battle and spawning code
nonConflictedTerritoryList	arrayList of territories not in conflict for spawning code
spawning code	iterate thru territories owned

AI	Archit's World
act methods that take an integer for what type of AI, performs actions

Player
Reads mouse input,

Troop
Position
Speed
Manpower

MapFeature subtypes (enum)	just different art assets
Mountains
InlandSea
Ocean

Terrain subtypes (enum)
hills, desert, forest, grassland, plains, arctic

Resource subtypes (enum)	Post-Alpha
leather, iron, horses

Territory
Owner	(int 1-8, player is 1)
Terrain	(enum)
Resource	(enum)	post-alpha
Borders
isExterior	(bool)	(def: has borders in conflict)
conflictedBorderList ArrayList of Border for spawn code

Border
Toggle
inConflict	(bool)
hasRiver	(bool)
manpower	(int)

Toggle
int getVal()	need to write definitions for these:
0: none	Don't display toggle (if MapFeature adjacent, or Border inConflict)
1: inside	Points to inside of HexTile
2: outside	Points to outside of HexTile
3: inactive	Troops won't cross border (between interiors with no troop redirecting)

Battle Code
Every territory change
Update Faction.TerritoryList
Update Faction.manpower
Update Territory.isExterior
Troops owned by loser on another border in that territory die, troops owned by loser in motion through that territory split between other adjacent owned territories, if none they die
Update Faction.TroopCount every battle

Spawn Code
Update Faction.TroopCount with new spawns